# SPECIAL CONDITIONS

CONTENTS

These conditions amplify and supplement, if necessary, the General Conditions governing the contract. Unless the Special Conditions provide otherwise, those General Conditions remain fully applicable. The numbering of the Articles of the Special Conditions is not consecutive but follows the numbering of the Articles of the General Conditions. In exceptional cases, and with the authorisation of the competent Commission departments, other clauses may be introduced to cover specific situations.

Article 2 Law applicable	2

Article 4 Communications	2

Article 7 Supply of documents	2

Article 8 Assistance with local regulations	3

Article 9 The Contractor's obligations	3

Article 10 Origin	3

Article 11 Performance guarantee	3

Article 12 Insurance	3

Article 13 Programme of implementation of the tasks (timetable)	3

Article 14 Contractor's drawings 	3

Article 15 Tender prices 	4

Article 16 Tax and customs arrangements	4

Article 17 Patents and licences	4

Article 18 Commencement order	4

Article 19 Period of Implementation of the tasks	4

Article 22 Variations	4

Article 24 Quality of supplies	4

Article 25 Inspection and testing	4

Article 26 Methods of payment	5

Article 28 Delayed payments	5

Article 29 Delivery	5

Article 31 Provisional acceptance	6

Article 32 Warranty	6

Article 33 After-sales service	6

Article 40 Settlement of disputes	6

# SPECIAL CONDITIONS

CONTENTS

These conditions amplify and supplement, if necessary, the General Conditions governing the contract. Unless the Special Conditions provide otherwise, those General Conditions remain fully applicable. The numbering of the Articles of the Special Conditions is not consecutive but follows the numbering of the Articles of the General Conditions. In exceptional cases, and with the authorisation of the competent Commission departments, other clauses may be introduced to cover specific situations.

##### Article 2	Law applicable

2.1		Community law is the law which applies to the contract, complemented, where necessary, by Belgian law.

2.2		The language of the procedure shall be English.

##### Article 4	Communications

4.1		Any written communication relating to this Contract between the Contracting Authority and/or the Project Manager, on the one hand, and the Contractor on the other must state the Contract title and contract number, and must be sent by post, fax, e-mail or by hand according to the following addresses:

For the Contracting Authority:

| Name | Tsvetana Stoycheva |
| --- | --- |
| Address | EC Delegation to the Republic of Serbia, Avenija 19a Building, Vladinira Popovica 40/V, 11070 New Belgrade, Republic of Serbia |
| Telephone | +381 (11) 3083 200 |
| Fax | +381 (11) 3083 201 |
| E-mail | tsvetana.stoycheva@ec.europa.eu |

For the Contractor:

| Name |  |
| --- | --- |
| Address |  |
| Telephone |  |
| Fax |  |
| E-mail |  |

##### Article 7	Supply of documents

7.1		Any specific documents, other than those described in Article 11 of the Instruction to Tenderers, for submission by the Contractor to the Contracting Authority, are referred to in the Annex II – Technical Specifications.

##### Article 8	Assistance with local regulations

8.1		Permits/licenses required from relevant national Authorities shall be obtained by the Contractor, at his own expense. Within 21 days of signing the Contract the Contractor shall submit to the Beneficiary and Contracting Authority a list of all permits required commencing and completing the Contract. The responsibility for the obtaining of these permits and licences shall lie with the Contractor who shall keep the Programme Manager informed.

##### Article 9	The Contractor's obligations

9.6		The Contractor shall take the necessary measures to ensure the visibility of the European Union financing or co-financing. These measures must comply with the rules in the Communication and Visibility Manual for EU External Actions published by the European Commission:

http://ec.europa.eu/europeaid/work/visibility/index_en.htm

##### Article 10	Origin

10.1		The origin of the goods shall be determined according to the rules laid down in the Community Customs Code or the international agreements to which the country concerned is a signatory.

##### Article 11	Performance guarantee

11.1		The amount of the performance guarantee shall be 10% of the Contract Value and the part in respect of after sales service including any amounts stipulated in addenda to the contract.

##### Article 12	Insurance

12.1		All insurance costs including transportation will be borne by the Contractor until the provisional acceptance without prejudice to article 29.7 of the General Conditions.

##### Article 13	Programme of implementation of the tasks (timetable)

13.1		The Contractor shall submit to the Project Manager for approval, copied to the Beneficiary, within 14 days from the date of signature of the Contract, an accurate and detail programme of performance as stipulated in Article 13.1 of the General Conditions. The programme should show, inter alia, latest dates for: completion of manufacture (if applicable), shipping, custom clearance (if applicable), arrival in country, arrival at place of acceptance, completion of installation, training, commissioning and provisional acceptance at the required locations, in which the Contractor proposes to carry out the Supply Contract within the time allowed for completion.

No separate payment shall be made for the preparation/monthly updating as requested of such a programme and the Contractor shall allow for the associated costs elsewhere in his tender.

The Project Manager shall make comments and/or objections concerning the Programme supplied by the Contractor within 14 calendar days of their submission. It shall be considered that all these comments and/or objections are accepted by the Contractor, if he should not contradict them in writing, either by registered letter, or fax sent on the Project Manager, within 7 calendar days of their receipt. The absence of any comments and or objections from the Project Manager within the 14 calendar days above shall be deemed to be approval.

##### Article 14	Contractor's drawings

14.1		Each set of equipment shall be provided with an original set of users’ manuals for all parts of the equipment. These manuals shall be supplied in English language and for the Document Management System in Serbian language.

##### Article 15	Tender prices

15.1		The Contractor shall, at no additional charge, carry out any work that is the subject of any item in its tender for which its indicates neither a unit price nor a lump sum.

##### Article 16	Tax and customs arrangements

16.1		For supplies manufactured locally, all internal fiscal charges applicable to their manufacture, including VAT, shall be excluded.

For supplies to be imported into the country of the Contracting Authority, all duties and taxes applicable to their importation, including VAT shall be excluded.

Whatever the origin of the supplies, the contract shall be exempt from stamp and registration duties.

##### Article 17	Patents and licences

17.1		There is no derogation from Article 17 of the General Conditions.

##### Article 18	Commencement order

18.1		The performance of the contract will commence on the day of the issuance of Commencement order by the Project Manager.

##### Article 19	Period of Implementation of the tasks

19.1		The implementation period is 90 days following the issuance of Contract Commencement Order.

##### Article 22	Variations

22.1		The Contracting Authority reserves the right to vary the quantities specified at the time of contracting and during the validity of the contract within a range of +/- 100%. The total value of the supplies may not rise or fall as a result of the variation in the quantities by more than 25% of the tender price. The unit prices used in the tender shall be applicable to the quantities procured under the variation.

##### Article 24	Quality of supplies

24.1		No preliminary technical acceptance is required.

##### Article 25	Inspection and testing

25.1		The supplies shall be packaged and provided by separate delivery to each location as given in Annex II. The Contractor shall furnish, install and commission all equipment, fittings and fixings, including final installation and connection and all miscellaneous items of equipment, fixings and fittings in order that the supplies are left in place fully operational and ready for use. The cost of consumables used during installation and commissioning and for running time, before provisional acceptance, shall be borne totally by the Contractor.

The Contractor shall bring all services for electrical work from existing connections and installed in, through or adjacent to the existing equipment and fittings and finally connected as required to complete the installation.

The Contractor shall to the electrical work furnish, install and final connect all electrical service, conduit, wiring, fixtures, outlets, service and earthing strips, and all special equipment and accessories necessary for complete its own operational installation.

Such work shall include any special items required to meet local codes, and the cost of meeting such codes and licences to operate, even though not specifically mentioned in the specifications.

It shall be the sole responsibility of the Contractor to check all site dimensions for completeness and accuracy of placement of fixings and fittings before commencement of delivery and all occasions for delay.

The cost of these activities shall be contained in the overall price of the supplies.

##### Article 26	Methods of payment

26.1		Payments shall be made in Euro.

Payments shall be authorised and made by the EC Delegation to the Republic of Serbia, Avenija 19a Building, Vladimira Popovica 40/V, 11070 New Belgrade, Republic of Serbia.

26.2		In order to obtain payments, the Contractor must forward to the authority referred to in paragraph 26.1 above:

a)	For the 60% pre-financing, in addition to the payment request, the performance guarantee. If a pre-financing is requested and this payment exceeds EUR 150.000, or if no proof documents have been provided for the selection criteria, the Contractor must provide a financial guarantee for the full amount of the pre-financing payment.

b)	For the 40% balance, the invoice(s) in triplicate following provisional acceptance of the supplies. In addition, the original Certificates of Origin and Provisional Acceptance Certificates shall be submitted.

26.9		Price revision

The contract does not include a price revision clause.

##### Article 28	Delayed payments

28.2.		By derogation from Article 28.2 of the General Conditions, once the deadline laid down in Article 28.1 has expired, the Contractor shall receive late-payment interest:

-	at the rediscount rate applied by the issuing institution of the country of the Contracting Authority where payments are in national currency;

-	at the rate applied by the European Central Bank to its main refinancing transactions in euro, as published in the Official Journal of the European Union, where payments are in euro,

-	on the first day of the month in which the deadline expired, plus seven percentage points. The late-payment interest shall apply to the time which elapses between the date of the payment deadline and the date on which the Contracting Authority's account is debited . By way of exception, when the interest calculated in accordance with this provision is lower than or equal to EUR 200, it shall be paid to the Contractor only upon a demand submitted within two months of receiving late payment. The Member States are not entitled to late-payment interest.

##### Article 29	Delivery

29.1		The Contractor shall bear all risks relating to the goods until provisional acceptance at destination. The supplies shall be packaged so as to prevent their damage or deterioration in transit to their destination.

29.2		Each packaged and installed supply item must have on the outside a sticker label identifying: a) the supply item number; b) the delivery location accordance to the Equipment and Software Distribution List provided in Annex II – Technical Specifications; c) sticker label designed according to following:

|  | Financed by the European Community |
| --- | --- |
|  | “Supply of IT equipment and document management system to the National Employment Service” Contract No. 08SER01/19/21 |

29.3		The packaging shall become the property of the recipient subject to respect for the environment.

29.4		The Contractor shall request from the Project Manager, 15 days prior to the delivery to the place of acceptance, permission to proceed with delivery. The request for approval must be accompanied by a copy of the Certificate of Origin and a copy of the detailed packing list. No shipment shall be shipped or delivered to the place of acceptance until the Contractor has received a delivery order from the Programme Manager, failure to respond shall be deemed to be approval.

29.5 		Each delivery shall be accompanied by the following documents:

a) User Manuals

b) Packing list

c) Warranty Certificate

d) Copy of the Certificate of Origin

e) Copy of the Invoice (commercial)

##### Article 31	Provisional acceptance

31.1 		The Certificate of Provisional Acceptance must be issued according to the Article 31 of the Annex I – General Conditions. The supplies shall be taken over by the Contracting Authority when they have been delivered in accordance with the Contract, have been installed and/or have been commissioned as the case may be, have satisfactorily passed the required tests, and a certificate of provisional acceptance has been issued or is deemed to be issued. The Contracting Authority may appoint its representative to perform provisional acceptance /inspection on its behalf.

With provisional acceptance, the Beneficiary Institution acquires full title and ownership to the goods supplied and the right to make full and unimpaired use of the supplies delivered.

##### Article 32	Warranty

32.1 		The Contractor shall warrant that the supplies are new, unused, of the most recent models and incorporate all recent improvements in design and materials. The Contractor shall further warrant that none of the supplies have any defect arising from design, materials or workmanship. The warranty shall remain valid for a minimum of one year after provisional acceptance.

##### Article 33	After-sales service

33.1 		The Contractor shall provide or secure the provision of a reliable after-sales service, thereafter guaranteeing maintenance, technical back up and the rapid replenishment of spare parts and consumables for the offered goods for the period of one year after provisional acceptance.

The Contractor shall follow the details of the after-sales service requirements given in the Annex II – Technical Specifications.

##### Article 40	Settlement of disputes

40.1 		Any disputes arising out of or relating to this contract which cannot be settled amicably shall be referred to the exclusive jurisdiction of the courts of Brussels, Belgium.